Sprint Planning Group minutes

Sprint 1 – Project Initiation & Requirements Gathering

Sprint Duration: 03/03/2026 – 16/03/2026

Sprint Goal

Understand client requirements, define project scope, and establish project governance.

Activities

- Team formation

- Project initiation

- Client consultation

- Requirements gathering

- Stakeholder identification

- Communication planning

- Initial PID development

Deliverables

- Project scope defined

- Stakeholder analysis completed

- Initial requirements collected

- Project communication channels established

Team Responsibilities

Krishna:

Project setup, client communication, PID

Larisa:

Technical feasibility review

Alin:

Initial UI concepts

Ashik:

Research and documentation

Outcome

Project scope approved and MVP requirements identified.

⸻

Sprint 2 – Analysis & Solution Design

Sprint Duration: 17/03/2026 – 31/03/2026

Sprint Goal

Transform requirements into system design and solution architecture.

Activities

  - Functional requirements analysis

  - User stories development

  - Process mapping

  - Database design

  - Wireframe creation

  - Technical architecture planning

Deliverables

  - Functional requirements document

  - Initial wireframes

  - ERD design

  - Technical architecture

Team Responsibilities:

Krishna - Requirements management

Larisa -     Database schema design

Alin -          UI wireframes

Ashik-        UX review

Outcome

Solution architecture approved.

⸻

Sprint 3 – MVP Development

Sprint Duration: 01/04/2026 – 20/04/2026

Sprint Goal

Develop core MVP functionality.

Activities

  - Frontend development

  - Backend setup

  - Database implementation

  - Authentication setup

  - Dashboard development

MVP Features

Feature 1: Module Delivery Schedule Generator

Feature 2: Grade Import with Student Overview

Feature 3: Academic Staff Dashboard

Deliverables

  - Working prototype

  - Database implementation

  - Dashboard screens

Team Responsibilities:

Krishna- Coordination and testing

Larisa- Backend and database

Alin- Frontend development

Ashik- UX evaluation

Outcome

Core MVP functionality implemented.

⸻

Sprint 4 – Testing & Refinement

Sprint Duration: 21/04/2026 – 10/05/2026

Sprint Goal: Test MVP functionality and address issues.

Activities

  - Usability testing

  - Bug fixing

  - Interface refinement

  - Accessibility review

  - Data validation testing

Testing Areas

  - Login functionality

  - Grade upload process

  - Dashboard visibility

  - Schedule generation

  - Database integration

Deliverables

  - Updated prototype

  - Testing evidence

  - Bug resolution log

Outcome

Improved system stability and usability.

⸻

Sprint 5 – Documentation & Supervisor Review

Sprint Duration: 11/05/2026 – 25/05/2026

Sprint Goal: Prepare documentation and obtain supervisor feedback.

Activities

  - PID updates

  - Report writing

  - Supervisor meetings

  - Evidence collection

  - Sprint reviews

Deliverables

  - Updated PID

  - Meeting minutes

  - Project evidence

  - Progress presentation

Team Responsibilities:

Krishna-Documentation, meetings, coordination

Larisa-  Technical sections

Alin-  Artefact review

Ashik-   UX and research sections

Outcome

Supervisor feedback incorporated into project.

⸻

Sprint 6 – Final Delivery & Submission

Sprint Duration: 26/05/2026 – Submission Date

Sprint Goal: Finalise artefact, repository, report, and presentation.

Activities

  - Final artefact review

  - GitHub repository organisation

  - Clarity branding updates

  - Final testing

  - Client demonstration preparation

  - Submission checks

Deliverables

  - Final PID

  - Final Report

  - Clarity Artefact

  - GitHub Repository

  - Presentation Slides

  - Appendix Evidence Pack

Team Responsibilities:

Krishna-Project management, submission coordination

Larisa- Backend verification

Alin- Frontend verification

Ashik- Documentation review

Outcome

Project completed and ready for submission.