Project Initiation Document (PID)

OfstedReady – Digital System for Continuous Ofsted Readiness in Degree Apprenticeships

Module

Industrial Consulting Project (QHO635)

Assessment

AE1 – Group Portfolio Project Initiation Document (PID)

Project Sponsor

Dr Ajmal

Supporting Tutor

Shiv

Group Members

| Krishna | Project Lead |
| --- | --- |
| Larisha | Technical Lead |
| Alin | Frontend Developer |
| Ashik | UX Research & Documentation |

1. Project Summary & Introduction

OfstedReady is a web-based digital platform designed to support continuous Ofsted readiness within degree apprenticeship programmes. The project was developed in response to operational challenges identified within academic programme management, particularly around learner monitoring, evidence organisation, assessment tracking, and programme reporting.

Many degree apprenticeship programmes currently rely on fragmented spreadsheets, disconnected documents, and manual administrative processes to manage learner data, schedules, grades, and inspection preparation evidence. These processes can lead to inefficiencies, inconsistent reporting, difficulties identifying at-risk learners, and challenges during Ofsted inspections.

The purpose of the OfstedReady platform is to centralise and simplify these operational processes through automation and structured digital workflows. The project focuses on developing a practical Minimum Viable Product (MVP) capable of supporting core programme monitoring and administrative tasks.

Following requirements gathering and stakeholder discussions with the project sponsor, the team identified two high-priority automation opportunities:

- Module Delivery Schedule Generator

- Grade Import with Student Overview

The Schedule Generator enables programme staff to automatically generate future academic schedules using semester dates and institutional holiday periods. The Grade Import functionality allows programme teams to upload learner grade data using CSV or Excel files and automatically populate a standardised student overview dashboard.

The project combines principles of user-centred design, Agile-inspired sprint planning, accessibility, and practical software engineering. The proposed solution was developed using React for frontend development, Node.js and Express for backend services, and SQLite for lightweight database management.

The project aims to improve efficiency, reduce manual administrative workload, improve learner visibility, and support ongoing inspection readiness.

2. Project Objectives

The main objective of the OfstedReady project is to design and implement a practical digital platform that improves operational management and continuous Ofsted readiness within degree apprenticeship programmes.

The key project objectives are:

- Develop a functional web-based MVP for programme monitoring and administrative automation.

- Implement a Module Delivery Schedule Generator capable of creating academic schedules using semester and holiday inputs.

- Implement a Grade Import feature that uploads learner grades from CSV or Excel files.

- Automatically generate a Student Overview dashboard to improve learner tracking.

- Improve programme visibility through dashboard-based reporting.

- Support role-based access for different user types.

- Apply accessibility and usability principles within the prototype design.

- Demonstrate Agile teamwork, sprint planning, and collaborative software development.

The project also aims to provide a scalable foundation for future system enhancements such as evidence management, KSB mapping, analytics, and audit tracking.

3. Requirements

The project requirements were gathered through supervisor discussions, client meetings, UX research, and internal sprint planning sessions.

The main functional requirements identified for the MVP are:

- User authentication and role-based access control.

- Dashboard for programme overview and learner monitoring.

- Module Delivery Schedule Generator.

- Grade Import functionality using CSV or Excel files.

- Student Overview display with learner performance information.

- Data validation during uploads.

- Basic reporting and visibility of learner progress.

- Database storage for learner, module, and schedule information.

The system must also support the following non-functional requirements:

- Simple and accessible user interface.

- Responsive layout.

- Data consistency and validation.

- Secure authentication handling.

- Easy local development and deployment.

- Maintainable database structure.

The team conducted UX and accessibility research using GOV.UK design principles, WCAG accessibility guidance, and usability heuristics to ensure the interface design remained simple, professional, and user-focused.

4. Scope and Exclusions

The scope of the project focuses on delivering a realistic and achievable MVP within the project timeframe.

Included Within Scope

The core MVP features include:

- User authentication

- Dashboard interface

- Module Delivery Schedule Generator

- Grade Import and Student Overview

- SQLite database implementation

- Basic reporting functionality

- Frontend prototype implementation

Excluded From Scope

The following features were identified as future enhancements and therefore excluded from the MVP implementation:

- Advanced analytics dashboards

- Full evidence management system

- Complete KSB mapping functionality

- Workplace visit tracking

- Advanced audit reporting

- Live integration with university systems

- Advanced notification systems

This prioritisation ensured the project remained technically achievable while still demonstrating meaningful value and scalability.

6. Team roles and responsibilities

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Krishna | Project Lead | Sprint coordination, supervisor/client communication, meeting organization, documentation review |
| Larisha | Technical Lead | Database design, backend planning, technical architecture |
| Alin | Frontend Developer | Prototype implementation, dashboard UI, frontend structure |
| Ashik | UX Research & Documentation | UX research, accessibility review, documentation support |

The project team consisted of four members with allocated responsibilities based on technical strengths and project requirements.

The team collaborated using Agile-inspired sprint planning and regular communication to coordinate implementation and deliverables.

8. Project Milestones & Management

The project followed a sprint-based development structure consisting of three main project stages.

Sprint 1 – Research & Planning

Activities completed:

- Requirements gathering

- Stakeholder discussions

- Technical research

- Initial wireframes

- MVP identification

- Project planning

Outputs:

- Requirements overview

- Initial architecture proposal

- Sprint planning evidence

Sprint 2 – UX & Prototype Development

- Activities completed:

- UX research

- Accessibility review

- Frontend prototype development

- SQLite database implementation

- Prototype refinement

Outputs:

- UX report

- Dashboard prototype

- Database schema

- Prototype screenshots

Sprint 3 – Implementation & Evaluation

Activities completed:

- MVP refinement

- Testing

- Evaluation

- Final documentation

- Presentation preparation

Outputs:

- Working MVP

- Testing evidence

- Final PID

- Presentation materials

The team maintained regular communication through meetings and progress reviews to ensure milestones were completed within the project timeline.

7. Project Deliverables

The project produced several deliverables throughout the sprint lifecycle.

The main deliverables included:

- Requirements documentation

- Technical architecture proposal

- UX research report

- Frontend prototype screens

- SQLite database schema

- Grade import workflow

- Schedule generation logic

- Sprint planning evidence

- Meeting evidence documentation

- Testing plans and evaluation summaries

- Final MVP prototype

8. User Flow Diagram

9. Implementation

The OfstedReady platform was implemented using modern web technologies to support maintainability, scalability, and efficient MVP development.

|  | Technology | Purpose |
| --- | --- | --- |
| Frontend |  |  |
| Frontend | React | Component based UI framework |
| UI Styling | Tailwind CSS | Responsive styling |
| Reporting | ExelJS/ xlsx | Excel generation and file reading from clients end. |
| Dashboard | Recharts | Data visualization- bar charts, area charts, radar charts |
| Validations | React Hook Form | Validation and Form state management |
| Backend |  |  |
| Backend | Node.js | JavaScript runtime for API server |
| Routing | Express.js | HTTP routing, middleware and REST API framework. |
| Authentication | JSON Web Tokens | Stateless authentication tokens |
| Reporting | ExcelJS | Excel report generation (grade reports, schedule export) |
|  | PapaParse | Server-side CSV parsing for grade imports |
|  | Multer | Multiple file upload handling |
| Database |  |  |
| Database | SQLite | Single file database and zero configuration. The database structure included tables for: - Users - Learners - Modules - Enrolments - Schedules - Assessments - Grade import batches |

Core MVP Features

Dashboard

The dashboard of academic staff appears as the first screen after login, it provides all the operational urgent information as at-risk learners, pending grades, upcoming sessions and module level evidence counts. This makes sure nothing important is missed before navigating to a specific task. Quick action buttons allow the staff to navigate quickly for the most frequently used features.

Schedule Generator

The schedule generator feature automates the creation of full academic year timetable. The staff configures the semester date range and all holidays exclusion periods, so the system generates week by week session per module. Generated schedule table is displayed as week number, date, module code and topic. Export CSV button allows the staff to download full schedule as a spreadsheet.

Grade Import

The core data entry workflow would be grade import, the staff uploads the CSV file, the system validates every row and maps student IDs to database records and automatically calculates pass/ fail and then flags the at risk to learners below 40% threshold. Student grade overview table automatically refreshes after importing and displays student ID, name, grade, status.

Assessment

Assessment screen provides all assessment deadlines, marking progress, review dates, external requirement across modules. This makes the work easier as there is no need of separate tracking spreadsheets. Add assessment allows to create new assessments with all necessary fields that directly populates in the screen after saving.

10. Testing Requirements

10.1 Testing Strategy

A credible academic evaluation for the prototype can be built from four complementary methods: heuristic review, task-based usability testing, accessibility checking and a short post-test usability questionnaire. This creates a stronger evidence chain than relying on opinion or visual polish alone.

| Method | Purpose | Participants / artefacts | Output |
| --- | --- | --- | --- |
| Heuristic evaluation | Identify interface issues early using recognized design principles. | 3–5 reviewers comparing the prototype against usability heuristics. | Issue list ranked by severity (Nielsen Norman Group, 2022; Nielsen Norman Group, 2024). |
| Task-based usability test | Measure whether typical users can complete key workflows. | Programme lead and academic-staff scenarios using dashboard, grade import and evidence log. | Completion rate, time on task, observed errors and comments. |
| Accessibility review | Check the prototype against core accessibility expectations. | Keyboard testing, colour/contrast checks, table and form review against WCAG 2.2. | Accessibility findings and remediation list (W3C, 2024). |
| SUS questionnaire | Capture a quick, comparable measure of perceived usability. | Post-test questionnaire completed by participants. | A numerical SUS score with qualitative comments (Brooke, 1996). |

10.2 Functional test scenarios

| ID | Requirement |
| --- | --- |
| FT1 | Uploading valid CSV grade file- verifying the records imported, refreshed student overview table and at risk being flagged correctly. |
| FT2 | Upload CSV with invalid rows- display error banner |
| FT3 | Add KSB entry- matrix updates being verified and coverage % is recalculated |
| FT4 | Generate schedules- system verifies that excluded weeks do not appear in the output table |
| FT5 | Login as employer- System displays verified dashboard, feedback. |
| FT6 | Create a new user account as System admin- verify user list, login works with provided credentials with correct role. |
| FT7 | As a Programme Leader download necessary xlsx files with live data |

10.3 Non Functional test scenarios

| ID | Requirement |
| --- | --- |
| NT1 | Verify passwords are encrypted after user creation – confirm plain text password is not persistent |
| NT2 | Dashboard loads with limited time after user logs in |
| NT3 | Use non-CSV file to import grade- system verifies and rejects the upload with error message |
| NT4 | Ensure imports are completed in less than seconds |
| NT5 | Check Colour contrast of all status badge and stat card values |
| NT6 | Ensure the system is assessable for the assigned roles |

11. Results

The project successfully produced a functional MVP prototype aligned with the agreed project scope and stakeholder expectations.

The team successfully completed:

- Dashboard implementation

- Schedule generation workflow

- Grade import functionality

- SQLite database integration

- UX research and accessibility review

- Sprint coordination and project documentation

The project demonstrated that automation can improve programme visibility and reduce manual administrative processes.

Feedback from internal reviews highlighted strengths including:

- Clear interface layout

- Practical workflow design

- Strong MVP prioritisation

- Professional documentation structure

The evaluation process also identified opportunities for future enhancement including additional analytics, reporting features, and deeper evidence management capabilities.

12. Conclusions and Recommendations

The OfstedReady project successfully addressed the core objective of improving operational readiness and programme monitoring within degree apprenticeship environments.

The final MVP demonstrated practical automation features capable of improving efficiency, simplifying administrative tasks, and supporting learner visibility. The use of Agile-inspired sprint planning, UX research, stakeholder engagement, and collaborative teamwork supported the successful development of the project.

The project also demonstrated the importance of maintaining realistic MVP scope within limited development timelines. By prioritising the Schedule Generator and Grade Import functionality, the team was able to deliver meaningful outputs suitable for demonstration and evaluation.

Future recommendations include:

- Integration with institutional systems

- Advanced analytics dashboards

- Full evidence management features

- Expanded KSB mapping functionality

- Enhanced accessibility testing

- Cloud deployment and authentication improvements

Overall, the project provided a strong foundation for future development while successfully meeting the core objectives of the MVP.

References

GOV.UK (2010) Project Initiation Documentation Guidance.

Nielsen, J. (1994) Usability Heuristics for User Interface Design.

W3C (2023) Web Content Accessibility Guidelines (WCAG) 2.2.

Appendices

Appendix A – Meeting Evidence

- Supervisor meeting summaries

- Client meeting notes

- Sprint planning evidence

- Team communication evidence

Appendix B– Database Evidence

- SQLite schema

- ERD diagrams

- Sample tables

Users

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER (PK) | Unique user identifier |
| name | TEXT | User's full display name |
| email | TEXT (Unique) | Login email — must be unique across all users |
| password_hash | TEXT | bcrypt hash of user password |
| role | TEXT | One of: · programme_lead · academic_staff · coach · employer · system_admin |
| created_at | DATETIME | Account creation timestamp |

Assessments

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER (PK) | Unique assessment ID |
| module_id | INTEGER (FK → modules) | Linked module |
| title | TEXT | Assessment name |
| release_date | DATE | Date assessment is issued to learners |
| deadline | DATE | Submission deadline |
| marking_status | TEXT | not_started · in_progress · complete · overdue |
| review_date | DATE | Internal second-marking review date |
| external_examiner_required | INTEGER | 1 if external examiner required |

KSB mapping

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER (PK) | Unique KSB mapping entry ID |
| module_id | INTEGER (FK → modules) | Linked module |
| ksb_code | TEXT | KSB code (e.g. K1, S3, B2) |
| description | TEXT | Description of the KSB element |
| workplace_relevance | TEXT | Notes on how this KSB is demonstrated in the workplace |

- Schedules

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER (PK) | Unique schedule entry ID |
| academic_year | TEXT | Academic year label (e.g. 2025/26) |
| module_id | INTEGER (FK → modules) | Linked module |
| week_number | INTEGER | Teaching week number |
| session_date | DATE | Date of the session |
| topic | TEXT | Session topic description |
| created_at | DATETIME | Schedule generation timestamp |

Appendix C – AI Usage Declaration

AI tools such as ChatGPT were used to support language refinement, structure organisation, brainstorming, and clarification of technical concepts. All final content, project decisions, research verification, implementation, and critical evaluation were reviewed, edited, and validated by the project team.