Meeting 1 – Project Initiation & Team Formation

Date: 01/03/2026

Platform: Microsoft Teams / WhatsApp Coordination

Attendees:

- Krishna

- Larisa

- Alin

- Ashik

Agenda:

- Team introductions

- Role allocation

- Sprint 1 planning

- MVP discussion

- Initial project requirements

Discussion:

The team introduced themselves and discussed individual strengths and availability. Initial project objectives were reviewed, and responsibilities were proposed for project management, development, documentation, research, and testing activities.

Decisions:

- Krishna appointed as Project Lead

- Larisa and Alin assigned technical leadership responsibilities

- Ashik assigned UX research and documentation responsibilities

- Sprint 1 activities agreed

Actions:

  - Draft requirements

  - Define MVP scope

  - Prepare wireframes

  - Prepare questions for supervisor

Meeting 2 – Sprint 1 Planning & Role Confirmation

Date: 03/03/2026

Attendees:

  - Krishna

  - Larisa

  - Alin

  - Ashik

Agenda:

  - Confirm team roles

  - Review Sprint 1 objectives

  - Define MVP features

Discussion:

The team formally confirmed role allocation and discussed project requirements. Initial MVP features including the Schedule Generator and Grade Import functionality were identified.

Decisions:

  - Role allocation confirmed

  - Documentation activities assigned

  - MVP planning commenced

Actions:

  - Finalise requirements

  - Complete wireframes

  - Prepare supervisor questions

Meeting 3 – Client Preparation Discussion

Date: 09/03/2026

Attendees:

  - Krishna

  - Larisa

  - Alin

  - ⁠Aashik

Agenda:

  - Team coordination

Discussion:

The team discussed preparation for the initial client discussion and reviewed project objectives, PID content, and planned MVP functionality.

Decisions:

  - Continue refining PID

  - Prepare project overview for stakeholder discussions

Actions:

  - Update PID

  - Continue Sprint 1 deliverables

Meeting 4 – MVP Technical Planning

Date: 19/03/2026

Attendees:

  - Krishna

  - Larisa

  - Alin

  - ⁠Aashik

Agenda:

  - Grade Import feature

  - Student Overview design

  - Sample dataset discussion

Discussion:

The team reviewed the Grade Import workflow and agreed on a simplified CSV structure for the MVP. Status calculations and Student Overview outputs were discussed.

Decisions:

  - Use CSV upload functionality

  - Implement automatic learner status calculation

  - Simplify MVP dataset structure

Actions:

  - Create sample dataset

  - Develop Grade Import functionality

  - Implement Student Overview feature

Meeting 5 – Supervisor Progress Review Follow-up

Date: 14/05/2026

Attendees:

  - Krishna

  - Larisa

  - ⁠Alin

Agenda:

  - Supervisor feedback review

  - Artefact demonstration planning

  - Development progress

Discussion:

Krishna updated the team regarding discussions with the supervisor. The supervisor requested a demonstration of the artefact and MVP progress. The team discussed availability and technical issues requiring resolution before demonstration.

Decisions:

  - Arrange artefact demonstration session

  - Resolve dependency and build issues

  - Complete frontend cleanup

Actions:

  - Remove unused imports

  - Reinstall dependencies

  - Prepare MVP demonstration

  - Schedule supervisor review meeting

Meeting Summary

Throughout the project, the team used WhatsApp, Microsoft Teams, Zoom, GitHub, and email communication to coordinate sprint activities, manage project deliverables, organise stakeholder meetings, and track MVP development progress.

Meeting 6 – Internal Project Review

Date: 13/05/2026

Platform: Zoom

Attendees

  - Krishna

  - Larisa

  - Alin

  - Ashik

Agenda

  - Sprint progress review

  - MVP review

  - Documentation review

  - Technical progress review

Discussion

Each team member presented progress updates. Documentation quality and supervisor expectations were reviewed. Technical implementation progress was discussed.

Outcomes

  - MVP scope reconfirmed.

  - Missing report sections identified.

  - Additional evidence required.

  - Technical improvements allocated.

⸻

Meeting 7 – Supervisor Progress Review

Date: 14/05/2026

Platform: Microsoft Teams

Attendees

  - Krishna

  - Shiv

Discussion

Project progress, documentation quality and MVP priorities were reviewed.

Outcomes

Supervisor advised the team to:

  - Focus on core MVP.

  - Reduce unnecessary functionality.

  - Demonstrate working artefact.

  - Improve project management evidence.

⸻

Meeting 8– Team Demonstration Preparation

Date: 18–22/05/2026

Platform: WhatsApp

Attendees

  - Krishna

  - Larisa

  - Alin

  - Ashik

Discussion

Krishna repeatedly requested team availability to arrange a supervisor demonstration. Team members discussed suitable dates and availability.

Outcomes

  - Demonstration date agreed.

  - Development team agreed to attend.

  - Supervisor meeting requested.

⸻

Meeting 9 – GitHub Repository Organisation

Date: June 2026

Platform: WhatsApp

Attendees

  - Krishna

  - Larisa

  - Alin

  - Ashik

Agenda

  - Repository setup

  - Contribution tracking

  - Project structure

Discussion

The team agreed to create a structured repository with individual folders for contribution tracking.

Clarity- Edu-  Project

│

├── Krishna

├── Larisa

├── Alin

├── Ashik

│

└── Final_Project

Outcomes

  - Repository structure approved.

  - Individual contribution folders created.

  - GitHub email addresses requested.

  - Commit strategy agreed.

⸻

Meeting 10 – Branding and Artefact Review

Date: June 2026

Platform: WhatsApp

Discussion

Alin confirmed:

  - Unused imports removed.

  - Academic Staff Module added.

  - Frontend improvements completed.

Larisa identified that documentation still referred to OfstedReady while the application name had changed to Clarity.

Outcomes

  - Clarity confirmed as final product name.

  - Documentation updates required.

  - Final artefact review completed.

Meeting 11 – Final Submission Preparation

Date: June 2026

Platform: WhatsApp / Google Drive / GitHub

Attendees

  - Krishna

  - Larisa

  - Alin

  - Ashik

Discussion

The team reviewed:

  - PID document

  - Final report

  - Artefact

  - GitHub repository

  - Presentation materials

  - Appendix evidence

Outcomes

  - Final submission package assembled.

  - Supporting evidence collected.

  - Supervisor demonstration completed.

  - Client presentation prepared.